## Slide 1: Medtronic – APV Global BO Report TCS Weekly Status Report 21 September, 2016
TCS: Mayank Pandey
Medtronic: Dexter Gillette, Steve Harms, Begur Swaminathan, James Gough

## Slide 2
Key Tasks Completed
Working on Daily Global Back Order Report and Daily Back Order Summary.
Working on short dated file for two days a week (Tuesday and Thursday).
Completed process to update the report file in a particular location every day.
Completed Demand Stagger file for 23 geographies for the month of September.
Completed and tested Demand Stagger macros for a three product groups.
Highlights/Updates
Working on macros for Demand stagger to make chart positioning process automated.
Started necessary trainings for SAP database access.
Working on new transitions given by Jesse and Brad.
Completed Activities
Start Date: 14-Sep-2016
End Date: 20-Sep-2016

## Slide 3
Planned/In Progress Activities
Look Ahead – Next Week
Implement the inputs shared by Dexter, Steve and James. Continue to process the Global Back Order Report, Daily Back Order Summary, US Allocation Report on Daily Basis. Continue to process Short Dated file every Tuesday and Thursday. Transition process for tasks from Brad and Jesse. Macros of Demand Stagger chart positioning for all the product groups to be completed till next week.
Key Tasks | Status |  | Frequency | % Completion
Global Back Order Report | Completed |  | Daily | 100%
Daily BO Summary | Completed |  | Daily | 100%
Short Dated File | Completed |  | Tuesday, Thursday | 100%
US Allocation Report | Completed |  | Daily | 100%
Demand Stagger file | Completed(September) |  | 2 days a month | 100%
SOP(US Allocation Report) | Completed |  |  | 100%
Risk/Challenge | Risk Severity | Status
SAP database access for PA1 and PR1 | High | Pending

## Slide 4
THANK YOU!